Initial Project Planning Template

| Name | Manpreet Kaur |
| --- | --- |
| Date | 17 July 2026 |
| Project Name | Food Ordering Behaviour and Consumer Trends: A Structured Analysis of Choices and Habits |

The proposed app features were broken down into a 4-sprint agile plan so that the underlying data insights could be mapped to concrete user stories.

| Sprint | Epic | USN | User Story | Points | Priority | Team Member | Start Date | End Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Signup | USN-1 | As a user, I can sign up using my phone number and OTP | 1 | High | Member 1 | 01-Aug-2026 | 14-Aug-2026 |
| Sprint-1 | Login | USN-2 | As a user, I can log in using OTP without a password | 1 | High | Member 1 | 01-Aug-2026 | 14-Aug-2026 |
| Sprint-1 | Mood Selection | USN-3 | As a user, I can select my mood (Happy/Stressed/Lazy) so the app shows relevant food | 1 | Medium | Member 2 | 01-Aug-2026 | 14-Aug-2026 |
| Sprint-2 | Browse | USN-4 | As a user, I can filter restaurants by cuisine type | 2 | High | Member 2 | 15-Aug-2026 | 28-Aug-2026 |
| Sprint-2 | Cart | USN-5 | As a user, I can add or remove food items from my cart | 1 | High | Member 3 | 15-Aug-2026 | 28-Aug-2026 |
| Sprint-2 | Discount | USN-6 | As a user, I can see if a discount applies before checkout | 2 | Medium | Member 4 | 15-Aug-2026 | 28-Aug-2026 |
| Sprint-3 | Checkout | USN-7 | As a user, I can place my order and pick a payment method | 2 | High | Member 1 | 29-Aug-2026 | 11-Sep-2026 |
| Sprint-3 | Delivery | USN-8 | As a user, I can see my delivery fee before confirming the order | 1 | Medium | Member 3 | 29-Aug-2026 | 11-Sep-2026 |
| Sprint-4 | Rating | USN-9 | As a user, I can rate my order after it's delivered | 1 | Medium | Member 4 | 12-Sep-2026 | 25-Sep-2026 |
| Sprint-4 | Reorder | USN-10 | As a user, I can reorder my last order in one tap | 1 | Low | Member 2 | 12-Sep-2026 | 25-Sep-2026 |